# TotalRecalls Launch Gap Checklist

This checklist maps every remaining launch item back to the original organization document, so you can see at a glance what's done, what's partly done, and what still needs work. Each section uses the same three-phase roadmap from the plan: Phase 1 (Days 1–10), Phase 2 (Days 14–38), and Phase 3 (Days 42–45).

Status key: ✅ Complete · 🟡 Partial · ⬜ Open

TotalRecalls is a Windows app that downloads your AI conversations into a local folder — $24 one-time Pro, with a free tier so people can try before they buy.

1. Content

Copy and creative work called for in the roadmap.

Blog posts

🟡 Launch announcement — "Introducing TotalRecalls" (Phase 1, Day 1)

A blog-style draft now exists. Still open: final formatting for the live blog, meta title/description, and scheduling against Day 1.

⬜ Founder story — "Why I Built TotalRecalls" (Phase 1, Day 5)

Not yet created as a dedicated post. The founder angle appears in social and landing copy, but the standalone Day 5 piece is still needed.

✅ Category piece — "Own Your AI Chat Data" (Phase 1, Day 10)

Covered by the live pillar guide. No new writing required; just confirm the Day 10 post links to it.

⬜ Urgency post — "Launch Pricing Ends Soon" (Phase 3, Day 42)

Not yet created in final blog form. Email and ad urgency copy exist, but the Day 42 blog post itself is still open.

Organic social

🟡 Organic social series

A first batch of posts exists (X, Instagram, LinkedIn, Facebook). Still open:

⬜ a structured social calendar tied to each phase

⬜ posts aligned to every provider spotlight (Phase 2, Days 14–38)

⬜ founder-led posts

⬜ education and trust posts

⬜ deadline/urgency posts for the launch-price window (Phase 3)

⬜ per-platform repurposing rules

Supporting content (already in hand)

✅ Provider guides (all 8) — live on the site.

✅ Video script and outline — complete.

✅ Headlines set — complete.

✅ 60-day content calendar — complete.

2. Strategy / Operations

The planning layer that turns content into a running campaign.

Publishing and infrastructure

⬜ Publishing schedule mapped to the 45-day roadmap

You have a content calendar, but not a final schedule that says what publishes on which day, in which channel, with which CTA. Build this across all three phases.

⬜ Live blog infrastructure confirmed

The roadmap flags this as a Day-1 dependency. The blog section still needs to exist and be publish-ready before Phase 1 posts can go out.

Audience and targeting

⬜ Audience segmentation map

Define three clear buckets and the rules that move people between them:

Prospects (subscribed for updates/guides)

Free Tier users (tried, not upgraded)

Buyers (purchased Pro)

⬜ Retargeting plan for Phase 3 (Days 42–45)

Spell out retargeting audiences, exclusion logic (don't re-sell to buyers), and how retargeting reinforces the Day 42 urgency push.

Measurement

⬜ KPI dashboard / measurement plan

Set targets and a reporting cadence:

success metrics per phase

KPIs per channel

what to review at Week 1, Week 3, and Week 6

criteria for extending or ending the launch-price urgency

Strategy assets already done

✅ Campaign brief — complete.

✅ Consolidated launch plan — complete.

✅ Ad copy — created since the original doc.

✅ Email sequences — created since the original doc.

✅ Website/homepage recommendations — created since the original doc.

✅ List-building / email capture plan — created since the original doc.

3. Execution

The operations layer that keeps everything moving on schedule.

⬜ Cross-channel publishing plan

One master view showing how blog, social, email, ads, and video line up across Phases 1–3, so channels reinforce each other instead of firing at random.

⬜ Campaign operations layer

The day-to-day run sheet:

launch-week schedule (Phase 1)

asset deployment plan by day

channel-by-channel publishing checklist

owner and responsibility for each task

KPI tracking tied to the measurement plan

🟡 Phase-based rollout details

The high-level phases are defined, but the per-phase execution steps (exact assets, versions, and CTAs per day) are still thin. Tighten these for each phase:

Phase 1 (Days 1–10): launch, founder story, category piece

Phase 2 (Days 14–38): 7 provider spotlights + short-form cuts

Phase 3 (Days 42–45): urgency post, Qwen spotlight, email + retargeting

Quick summary

Fully complete ✅

"Own Your AI Chat Data" category coverage

Provider guides, video assets, headlines, content calendar

Campaign brief, launch plan, ads, email, website recs, list-building plan

Partially complete 🟡

Launch announcement blog post

Organic social (batch done, program not)

Phase-based rollout details

Still open ⬜

Founder story blog post

Urgency/pricing-deadline blog post

Publishing schedule + live blog confirmation

Audience segmentation + retargeting plan

KPI/measurement plan

Cross-channel publishing plan + campaign operations layer

What to tackle first

The biggest remaining gap is no longer writing — it's execution structure. To get launch-ready, prioritize in this order:

Confirm live blog infrastructure (blocks all Phase 1 posts)

Finish the three open/partial blog posts (announcement, founder story, urgency)

Build the publishing schedule and cross-channel plan

Define audience segmentation and the Phase 3 retargeting plan

Stand up the KPI dashboard

Build out the organic social program

Clear these six, and every piece from the original organization document is either done or scheduled.