# TotalRecalls Launch Readiness Plan

This is the companion to the gap-closing checklist. Where the checklist tells you what's still open, this plan tells you how to run the launch — day by day, channel by channel, asset by asset. It turns everything you've created (guides, video, headlines, ads, email sequences, blog posts, social, website copy) into a single execution sequence.

Who this is for: anyone owning the TotalRecalls launch — deciding what ships, when, to whom, and how you'll know it worked.

What you'll get:

Infrastructure you must have live before Day 1

An audience segmentation map to route the right message to the right person

A phase-by-phase execution plan (Phases 1–3) with channels, assets, CTAs, and timing

A Phase 3 retargeting plan

A KPI framework with per-phase metrics and a review cadence

The product itself stays simple throughout: TotalRecalls downloads your AI conversations from eight providers into a private local folder as Markdown and JSON. Pro is a one-time $24, and a Free Tier lets people try before they buy. Every message in this plan points back to that.

Infrastructure prerequisites (before Day 1)

Nothing in Phase 1 can ship until these are live. Treat this as your pre-launch gate.

1. Live blog section

The roadmap flags this as a Day-1 dependency. The blog must exist, be publish-ready, and support scheduled posts before the launch announcement goes out.

Blog template with clean heading hierarchy and a visible CTA slot

Meta title/description fields working

At least the Day 1 announcement post loaded and scheduled

2. Email capture and platform

Your list is the engine for Phase 3 conversion, so it has to be collecting from Day 1.

Signup forms live on homepage, guide pages, and pricing/buy pages

A "notify me" capture for macOS/Linux and new-provider updates

Email platform connected with tagging, automations, and basic analytics

Welcome sequence wired to trigger on new signups and free-tier downloads

3. Segmentation and tracking

You can't target or measure without this in place first.

Three audience tags created (see segmentation map below)

Free-tier download event feeding the "free-tier user" tag

Purchase event feeding the "buyer" tag

Analytics and UTM conventions set so each channel and phase is trackable

Retargeting pixels installed on homepage, pricing, and download pages

Mini-summary: If the blog isn't live, the list isn't collecting, and the tags aren't firing, hold the launch. These three unlock every phase that follows.

Audience segmentation map

Three buckets carry the whole campaign. Every asset should be aimed at one of them, and people should move between buckets as they act.

Bucket A — Prospects

People who subscribed for updates or guides but haven't downloaded anything.

Mindset: curious, still evaluating the "why."

Primary CTA: Try the Free Tier.

Message focus: loss aversion, ownership, category education.

Bucket B — Free-tier users

People who downloaded and tested the app but haven't upgraded to Pro.

Mindset: convinced it works, not yet convinced to pay.

Primary CTA: Upgrade to Pro — $24 one-time.

Message focus: the 5 locked providers, unlimited downloads, one-time price vs. subscriptions.

Bucket C — Buyers

People who purchased Pro.

Mindset: committed customer.

Primary CTA: none commercial — no re-selling.

Message focus: onboarding, tips, new-feature and new-provider updates. Exclude from all urgency and retargeting sell messages.

Movement rules: A prospect who downloads becomes B. A free-tier user who buys becomes C. Suppress buyers (C) from every upgrade and urgency send.

Phase 1 — Launch & category introduction (Days 1–10)

Goal: announce the product, build trust, and establish "AI conversation backup" as a category.

Primary audience: Prospects (Bucket A) and net-new cold visitors.

Primary CTA across the phase: Try the Free Tier.

Publishing schedule

Day

Channel

Asset

Primary CTA

Audience

1

Blog

Launch announcement post ("Introducing TotalRecalls")

Try the Free Tier

Cold + Prospects

1

Email

Launch announcement broadcast (welcome sequence Email 1 for new signups)

Try the Free Tier

Prospects

1

Video

Primary launch video (Claude demo walkthrough) embedded in post + social

Watch the demo

Cold + Prospects

1

Paid social

Launch awareness ad set

Try the Free Tier

Cold lookalike + interest

5

Blog

Founder story post ("Why I Built TotalRecalls")

Try the Free Tier

Prospects

5

Social

Founder-led organic post (LinkedIn lead, cross-posted)

Read the story / Try free

Cold + Prospects

10

Blog

Category piece linking to the "Own Your AI Chat Data" pillar guide

Try the Free Tier

Cold + Prospects

10

Email

Welcome sequence Email 2 (one app, eight providers)

Try the Free Tier

Prospects

Email activation

Day 1: broadcast to any existing prospects; welcome sequence begins auto-triggering for every new signup.

Day 10: second welcome email reinforces multi-provider value.

Free-tier downloaders start entering Bucket B automatically — do not send them Phase 1 acquisition emails again.

Ad activation

Launch awareness ads go live Day 1, optimized for free-tier downloads.

Keep creative on the loss-aversion hook and the "$24 one-time, no subscription" line.

Begin building retargeting audiences now (site visitors, video viewers) for use in Phase 3.

Audience targeting notes

Lead with the problem, not the price. Cold audiences need the "why conversations disappear" framing before the offer lands. Surface "Windows 10/11 today, macOS/Linux in development" early to avoid wrong-click friction.

Mini-summary: Phase 1 is about trust and category. Push the free download, not the purchase, and quietly start filling your retargeting pools.

Phase 2 — Provider spotlight rollout (Days 14–38)

Goal: capture provider-specific search demand and prove breadth across all supported providers.

Primary audience: Cold search traffic + Prospects, with a soft nudge to Free-tier users.

Primary CTA: Try the Free Tier (with a mid-content Pro nudge once a free-tier limit is mentioned).

Publishing schedule

Day

Provider spotlight

Channel

Asset

Key angle

14

ChatGPT

Blog + short-form video

Guide spotlight → /guides/export-chatgpt-conversations/

Official export vs. a clean local library

18

Claude

Blog + short-form video

Guide spotlight → Claude guide

Preserving Projects and long threads

22

Perplexity

Blog + short-form video

Guide spotlight → Perplexity guide

Saving research trails before sessions expire

26

Gemini

Blog + short-form video

Guide spotlight → Gemini guide

Converting Google Takeout ZIPs to Markdown

30

Grok

Blog + short-form video

Guide spotlight → Grok guide

Session scanning + referenced X posts

34

DeepSeek

Blog + short-form video

Guide spotlight → DeepSeek guide

Preserving R1 thinking traces, free-tier friendly

38

Mistral

Blog + short-form video

Guide spotlight → Mistral guide

UTF-8 fidelity for multilingual archives

(Qwen closes the series in Phase 3, Day 45.)

Channel and asset notes

Each spotlight links to its live guide and reuses the headline set for titles and social hooks.

Pair every spotlight with a short-form video cut from the primary launch video for social reach.

Add a "Related guides" cross-link block to each post — most users run more than one assistant, so this drives internal depth.

Email activation

Send a lightweight "new guide live" note to Prospects roughly weekly, batching two spotlights per send to avoid fatigue.

For Free-tier users, tie each spotlight to a locked provider: "DeepSeek is one of the 5 providers Pro unlocks." This is a soft upgrade nudge, not a hard sell.

Ad activation

Run low-budget, high-intent search/social ads against provider-specific terms (e.g., "download ChatGPT conversations").

Keep retargeting pools growing from spotlight traffic for the Phase 3 push.

Audience targeting notes

Spotlight visitors arrive with bottom-of-funnel intent — they're searching how to save a specific provider's chats. Put the free-tier CTA near the top, not buried at the end. Keep the technical depth intact; it's what ranks and what these readers want.

Mini-summary: Phase 2 is your SEO engine. Match each provider to its search intent, convert with an early free-tier CTA, and quietly grow the audiences Phase 3 will convert.

Phase 3 — Urgency & conversion (Days 42–45)

Goal: convert warm free-tier users into Pro buyers before the launch discount ends, and close out the guide series.

Primary audience: Free-tier users (Bucket B) + warm retargeting pools.

Primary CTA: Buy Pro — $24 one-time (launch price).

Publishing schedule

Day

Channel

Asset

Primary CTA

Audience

42

Blog

Urgency post ("Launch Pricing Ends Soon")

Buy Pro — $24

Free-tier + warm

42

Email

Urgency Email 1 ("$24 launch price won't last")

Buy Pro — $24

Free-tier + Prospects

42

Paid social

Retargeting urgency ad set goes live

Buy Pro — $24

Warm retargeting pools

43

Email

Urgency Email 2 ("48 hours left at $24")

Buy Pro — $24

Free-tier + Prospects

45

Email

Urgency Email 3 ("Last call — ends tonight")

Buy Pro — $24

Free-tier + Prospects

45

Blog + short-form video

Qwen spotlight → Qwen guide

Try the Free Tier / Buy Pro

Cold + Prospects

Phase 3 retargeting plan

This is where your Phase 1–2 audience-building pays off.

Retargeting audiences to activate:

Site visitors who viewed the pricing or buy page but didn't purchase

Free-tier download-page visitors and confirmed free-tier users

Video viewers (25%+ watched) from the launch and spotlight cuts

Guide-page readers from Phase 2

Exclusions (critical):

Suppress all buyers (Bucket C) from every retargeting ad and urgency email.

Suppress anyone who purchases mid-sequence — sync the buyer tag to your ad platform daily so paying customers stop seeing sell ads.

Creative and cadence:

Lead with the deadline and the one-time-vs-subscription math.

Reuse ad urgency copy already created; mirror the email subject lines for consistency.

Frame around the 5 locked providers for free-tier users specifically.

Email activation

Three-email countdown over Days 42–45 (heads-up → 48 hours → last call).

Send to Free-tier users first (highest intent), then Prospects.

Hard-exclude buyers. Remove anyone who converts between sends.

Audience targeting notes

Free-tier users have already seen the product work — you don't need to re-sell the concept, only the deadline. Prospects still need the value reminder folded into the urgency. Keep both honest: the price is a genuine launch discount, so state clearly what happens when it ends.

Mini-summary: Phase 3 is a tight, time-boxed conversion sprint. Point everything at warm free-tier users, exclude buyers cleanly, and let the deadline do the work.

KPI measurement framework

Measure per phase against the job each phase is meant to do. Don't judge Phase 1 on sales or Phase 3 on awareness.

Phase 1 metrics (awareness & trust)

Free-tier downloads (primary)

Blog traffic + time on page for the three posts

Launch video views and completion rate

Email signups and welcome-sequence open/click rates

Cost per free-tier download from ads

Phase 2 metrics (search & breadth)

Organic traffic per provider spotlight

Guide-page rankings for target terms

Free-tier downloads attributed to spotlight pages

Short-form video reach and engagement

Free-tier → Pro soft-nudge click-through

Phase 3 metrics (conversion)

Pro purchases (primary)

Free-tier → Pro conversion rate

Urgency email open, click, and conversion rates

Retargeting ad ROAS and cost per purchase

Revenue against launch-window target

Review cadence

Week 1 (end of Phase 1): Are downloads and signups tracking to target? Adjust ad creative and spend if cost per download is high.

Week 3 (mid Phase 2): Which spotlights are ranking and converting? Double down on winners; refresh underperformers.

Week 6 (end of Phase 3): Final conversion review. Did the discount hit its revenue target? Decide whether to extend, close, or step the price up as planned.

Standing rule: check the buyer-exclusion sync daily during Phase 3 so no customer sees a sell message after purchasing.

Common pitfalls to avoid

Launching before infrastructure is live. No blog or list means Phase 1 assets have nowhere to land and no one to nurture.

Selling Pro too early. Cold audiences need trust first — push the free download in Phases 1–2.

Fatiguing your list. Batch Phase 2 guide emails; don't send one per spotlight.

Re-selling to buyers. Without a daily buyer-exclusion sync, paying customers get urgency ads — the fastest way to annoy your best users.

Judging phases by the wrong metric. Awareness in Phase 1, search in Phase 2, conversion in Phase 3.

Next steps

Your remaining work is execution structure, not copywriting. To reach launch-ready, move in this order:

Stand up the infrastructure gate: live blog, email capture, segmentation, and tracking.

Load and schedule the Phase 1 assets against Days 1, 5, and 10.

Queue the seven Phase 2 spotlights with their short-form cuts and cross-links.

Build the Phase 3 retargeting audiences now, and set the buyer exclusions.

Wire the KPI dashboard so each phase reports against its own goal.

Clear those five, and every asset you've built is either live or scheduled — turning a folder of content into a running, measurable launch.